## Sprint-2

### Introduction

## In this Sprint, the purpose was to add customization features and also the real time data. The VPT values from this are then passed to the Crew AI agents to obtain an investment decision. The following sections contain the User Stories I worked on with a detailed description of the tasks I worked on.

## User Stories

### VPT: As a trader, I want to utilize the Volume Price Trend (VPT) indicator integrated with CrewAI agents to assess the strength of trends and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. #296

### Conditions of Satisfiability

### Data Fetching
Condition: The system must reliably retrieve accurate real-time and historical stock data.
Test: Verify data integrity by comparing fetched data against trusted data sources.
Satisfaction: Data fetched matches external benchmarks with no significant discrepancies.

### Indicator Calculation
Condition: Accurate computation of the VPT using price changes and volume.
Test: Compare calculated VPT values against benchmark calculations for a selected set of stocks.
Satisfaction: Calculations closely match benchmarks with minimal variance.

### CrewAI Investment Decisions
Condition: CrewAI agents must provide relevant and actionable recommendations based on VPT analysis.
Test: Input various VPT scenarios and verify that CrewAI agents generate appropriate buy, sell, or hold recommendations.
Satisfaction: Recommendations are consistent with VPT values and align with historical market trend strengths.

### Customization
Condition: Users can modify parameters such as VPT calculation periods or weighting factors.
Test: Adjust parameters and ensure VPT calculations and CrewAI recommendations update accordingly.
Satisfaction: Changes in parameters accurately reflect in both VPT outputs and investment recommendations without errors.

### Alerts and Notifications
Condition: Users can set and receive alerts based on specific VPT threshold levels.
Test: Configure alerts for certain VPT values and verify timely and accurate notifications.
Satisfaction: Alerts are triggered correctly and delivered promptly without false positives.

### Historical Analysis
Condition: The system must accurately analyze and present historical VPT data to validate current indicators.
Test: Apply VPT to historical data and ensure trend strengths are correctly identified and displayed.
Satisfaction: Historical trend strengths are accurately represented, aiding in the validation of current VPT signals.

### User Interface
Condition: The interface should be user-friendly and facilitate easy interaction with VPT and CrewAI recommendations.
Test: Conduct usability testing with traders to ensure the interface is intuitive and meets their needs.
Satisfaction: Users can efficiently navigate the interface, apply the VPT, and interpret CrewAI recommendations without difficulty.

### Integration with Trading Platform
Condition: Seamless display of CrewAI investment recommendations within existing trading platforms.
Test: Verify that recommendations are accurately and clearly presented within the trading platform's interface.
Satisfaction: Integration is smooth, and recommendations are displayed without technical issues or delays.

### Definition of Done

### Functional Requirements
Data Fetching: Implement reliable mechanisms to fetch real-time and historical stock data.
Calculation Engine: Accurately calculate VPT values based on fetched data.
CrewAI Integration: Integrate CrewAI agents to analyze VPT values and generate investment recommendations.
Customization Options: Provide user controls to adjust VPT calculation parameters.
Alerts System: Develop a system for setting and receiving alerts based on VPT thresholds.
Historical Data Analysis: Enable historical analysis of VPT to validate current trend strengths.
User Interface: Develop an intuitive interface for applying VPT and viewing CrewAI recommendations.
Platform Integration: Ensure seamless integration with existing trading platforms to display recommendations.

### Non-Functional Requirements
Performance: The system must process data and update recommendations in real-time with minimal latency.
Scalability: Capable of handling multiple users and large datasets simultaneously.
Security: Ensure all data transmissions are secure and comply with industry standards.
Reliability: System operates consistently without crashes or significant bugs.
Usability: Interface is user-friendly, reducing the learning curve for new users.
Compatibility: Functions correctly across various devices and screen sizes, including desktops, tablets, and smartphones.

### Testing and Validation
Unit Testing: Test individual components (data fetching, calculation, CrewAI integration) for functionality.
Integration Testing: Ensure all components work seamlessly together within the trading platform.
Performance Testing: Evaluate system responsiveness and performance under different loads.
User Acceptance Testing (UAT): Gather feedback from traders to ensure the system meets their needs and expectations.
Security Testing: Conduct security audits to verify data protection measures and regulatory compliance.

### Security
Data Protection: Encrypt all data transmissions and securely store sensitive information.
Access Control: Implement role-based access to restrict unauthorized usage of the system.
Compliance: Adhere to relevant data privacy regulations (e.g., GDPR, CCPA).

### User Experience
Intuitive Design: Design the interface for ease of use with clear navigation and controls.
Feedback Mechanism: Allow users to provide feedback on system functionalities and performance.
Visual Clarity: Ensure analytical outputs and recommendations are clear and easy to interpret.

### Deployment
Staging Environment: Deploy the system to a staging environment for final testing and validation.
Production Deployment: Launch the system to the production environment without disrupting existing services.
Monitoring: Continuously monitor system performance and stability post-deployment.
Bug Fixes: Promptly address and resolve any issues identified during deployment.

### Tasks

- VPT.1: Implement Indicator Calculation (20 ph)

- VPT.2: Develop Customization Features (14 ph)

- VPT.3: Integrate Real-Time and Historical Data (18 ph)

- VPT.4: Develop Alerts and Notifications System (12 ph)

- VPT.5: Implement Historical Analysis Capabilities (14 ph)

- VPT.6: Design and Develop User Interface (20 ph)

- VPT.7: Integrate VPT with Trading Platforms (18 ph)

- VPT.8: Develop Investment Decision Support with CrewAI (16 ph)

- VPT.9: Ensure Security and Compliance (12 ph)

- VPT.10: Ensure Performance and Scalability (10 ph)

- VPT.11: Implement Backtesting Framework (18 ph)

- VPT.12: Develop Metrics for Backtesting Evaluation (12 ph)

- VPT.13: Automate Historical Data Selection for Backtesting (10 ph)

- VPT.14: Implement Forward Testing Framework (16 ph)

- VPT.15: Develop Real-Time Performance Monitoring for Forward Testing (12 ph)

- VPT.16: Evaluate and Optimize VPT-Based Strategies from Forward Testing (14 ph)

## Tasks I Worked On

## VPT.6: Design and Develop User Interface (20 ph) #402

### The Streamlit UI for VPT indicator now contains both customization features and also fetches both historic and real time data and the task was estimated at 20 hours but it took me 24 hours to complete.

### VPT.8: Develop Investment Decision Support with CrewAI (16 ph) #404

### The crew AI agents code is integrated with the existing code and now the agents provide investment decision. The task was estimated at 16 person hours but it took me 32 hours to complete.

## Summary Table of Work

| ### UserStory GitHub Issue ID | ### User Story | ### Story Points | ### Task GitHub Issue ID | ### Task | ### Task Hours | ### Status | ### Actual Hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### VPT | ### As a trader, I want to utilize the Volume Price Trend (VPT) indicator integrated with CrewAI agents to assess the strength of trends and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. |  | ### VPT.6 | ### Design and Develop User Interface | ### 20 | ### Completed | ### 24 |
| ### VPT | ### As a trader, I want to utilize the Volume Price Trend (VPT) indicator integrated with CrewAI agents to assess the strength of trends and optimize my trading decisions, so that I can enhance my trading performance and achieve better returns. |  | ### VPT.8 | ### Develop Investment Decision Support with CrewAI | ### 16 | ### Completed | ### 32 |

## Summary Table of Commits

| Date | Commit Number | Commit Description (exactly as in github) | User Story | Task |
| --- | --- | --- | --- | --- |
| February 11th, 2025 | 68173156e69aded01a5f8aece3d08eb560009662 | Add VPT features and fetch real time and historic data | ### VPT | VPT.6 |
| February 27th, 2025 | 83627a9dc513a276ed6b184c3c899e2886635b29 | Adding CrewAI capabilities for actionable investment recommendations based on VPT signals | ### VPT | VPT.8 |